COMPETITIVE PRODUCT REVIEW

# Election Info Display vs MyNeta

Missing pages, missing content, parity boundaries, and a prioritized build roadmap

Local product: /Users/saml16/projects/Election_info_dispaly

Reference site: https://www.myneta.info/

Assessment date: 12 July 2026

Comparison basis: Active Chakra application only; archived React code excluded

Method: Local route/code inventory plus live inspection of representative MyNeta page families

# Executive conclusion

Bottom line  Your app currently demonstrates four MyNeta-adjacent product areas—candidate profile, contestant listing, party directory, and an area overview—but none is yet a complete data-driven public journey. MyNeta’s primary strength is not its page styling; it is the connected archive from election discovery to constituency, list, profile, history, finance, and source evidence.

| Measure | Current assessment |
| --- | --- |
| Major MyNeta page families identified | 16 |
| Present in your active app | 4 partial implementations |
| Absent | 12 page families |
| Production-complete parity areas | 0 |
| Recommended immediate focus | Election discovery → list → dynamic profile → source trail |

Do not clone MyNeta literally  Use MyNeta as an information-architecture and data-coverage benchmark. Preserve your cleaner visual system, accessibility goals, mobile behavior, and future Indian-language strategy. Build only page families supported by trustworthy data.

# 1. What MyNeta provides as a product

The live site is organized around a hierarchy of election archives and linked evidence, not a single dashboard.

| Layer | Observed MyNeta capability | Why it matters |
| --- | --- | --- |
| Discovery | Recent elections, Lok Sabha, assemblies, Rajya Sabha, local bodies | Users can enter through the election they care about. |
| Archive | State and election-year history | Older records remain discoverable and comparable. |
| Election | Candidate/winner highlights and constituency directory | Provides context before opening a list. |
| Lists | All candidates, winners, sortable metrics | Supports scanning and ranking. |
| Candidate | Affidavit summary plus legal, financial, tax, income, and source details | Creates an auditable evidence trail. |
| History | Other elections and re-contesting asset comparison | Shows change over time. |
| Party finance | Party directory, annual financials, donations, donors | Extends beyond candidate affidavits. |
| Special datasets | Election expenses, electoral bonds, minister declarations | Adds public-interest investigations. |

## Your active product today

Seven active routes exist: page directory, theme preview, area overview, candidate profile, contestants summary, party directory, and local TTS.

Only the profile, contestants, party, and area routes overlap MyNeta’s public information architecture.

The root route is still an internal page launcher; Theme Preview and TTS are experiments rather than core election-navigation pages.

The app is driven mostly by embedded fixtures and one Telangana 2023 dataset, not by a multi-election archive.

# 2. Missing page-family matrix

| # | Page family | Local state | Priority | Main gap |
| --- | --- | --- | --- | --- |
| 1 | Public election home | Absent | P0 | Recent elections, primary election types, browse/search entry points |
| 2 | Election-type archive | Absent | P0 | Lok Sabha, assembly, Rajya Sabha, local-body archives |
| 3 | State + year archive | Absent | P0 | Available election years with candidates/winners/re-contesting links |
| 4 | Election summary | Concept only | P0 | Candidate/winner highlights and trustworthy totals |
| 5 | Constituency directory | Absent | P0 | State/district/constituency browse and reservation labels |
| 6 | All candidates list | Partial | P0 | Multi-election data, filters, serious cases, gender, PAN, profile routing |
| 7 | Winners list | Absent | P0 | Winner-specific list and summary metrics |
| 8 | Dynamic candidate profile | Partial | P0 | Candidate ID route, complete fields, source/recency/disclaimer |
| 9 | Re-contesting comparison | Absent | P1 | Election-to-election assets and percentage change |
| 10 | Election expenses | Absent | P1 | Winner expense list and expense-detail view |
| 11 | Party directory | Partial | P1 | Internal party routes and complete metadata |
| 12 | Party financial summary | Absent | P1 | Assets, liabilities, income, expenditure, donation totals by year |
| 13 | Annual party statements/donors | Absent | P1 | Year detail, donor lists, source documents |
| 14 | Electoral bonds: parties | Absent | P2 | Party leaderboard and payer detail |
| 15 | Electoral bonds: donors | Absent | P2 | Donor leaderboard and recipient detail |
| 16 | Minister/Rajya/local archives | Absent | P2 | Special collections after core election journeys stabilize |

# 3. Missing items in pages you already have

## Candidate profile

| Already modeled | Still missing or incomplete |
| --- | --- |
| Election context, age, party, constituency, education, cases, top-line assets/liabilities, professions, voter/source URL | Dynamic /candidate/:id route and real loading/error/empty states |
| Accused/convicted tables and movable/immovable/liability breakdown fields exist in the contract | PAN and income-tax return history for self/spouse/dependents |
| Source URL is represented | Other-election history and election-to-election asset comparison |
| Missing-data gating exists | Sources of income, government/public-company contracts, expense records |
| Profile layout and light/dark theme exist | Affidavit date/version, current-vs-archive warning, readability report, source document |
|  | Print/share, discrepancy reporting, data freshness, and attribution/legal copy |

## Contestants summary

Add election/state/year/constituency filters and a winner/contestant mode.

Add winner status, serious criminal cases, gender, PAN declaration status, and richer education grouping when the source supports them.

Link every row to an internal dynamic profile, not only an external MyNeta URL.

Add search, stable query parameters, empty/error states, data date, source attribution, and downloadable/exportable data where permitted.

## Party directory

Add an internal party profile with type, registered state, address, symbol, and source metadata.

Add annual financial summaries: assets, liabilities, income, expenditure.

Add annual donation totals, donor counts, average donation, and donor-detail pages only if the data pipeline supports them.

Replace remote image dependencies with validated, optimized, attributed assets or robust fallbacks.

## Area overview

Replace the placeholder map with a real state/district/constituency geography and documented source.

Connect the area to election summary metrics, winners, candidates, and constituency links.

Support stable area identifiers, boundary/version dates, reservation status, election history, and missing-boundary states.

# 4. Recommended information architecture

Core navigation  Home  →  Elections  →  Election overview  →  Constituency  →  Candidate list / Winners  →  Candidate profile

| Proposed route | Purpose | Phase |
| --- | --- | --- |
| / | Public home with recent elections and browse entry points | 1 |
| /elections | Election-type and year archive | 1 |
| /elections/:electionId | Election summary and constituency directory | 1 |
| /elections/:electionId/candidates | All candidates with filters/sort | 1 |
| /elections/:electionId/winners | Winner list and winner metrics | 1 |
| /candidates/:candidateId | Dynamic candidate affidavit profile | 1 |
| /constituencies/:constituencyId | Area, election history, candidates, winner | 2 |
| /compare/recontesting | Cross-election assets and cases comparison | 2 |
| /parties | Party directory | 2 |
| /parties/:partyId | Party metadata and multi-year financial summary | 2 |
| /parties/:partyId/financials/:year | Annual statement detail | 2 |
| /parties/:partyId/donations/:year | Donation and donor records | 2 |
| /election-expenses | Winner expense records | 3 |
| /electoral-bonds | Party/donor exploration | 3 |

## Navigation cleanup

Remove Theme Preview from the production navigation; keep it as a development-only route.

Keep TTS as an accessibility/language capability, not a top-level election category.

Replace the temporary page directory home with a public election-discovery home.

Use breadcrumbs consistently across election, constituency, list, profile, party, and finance routes.

# 5. Delivery roadmap

| Phase | Outcome | Pages / capabilities | Exit criteria |
| --- | --- | --- | --- |
| 0: Foundation | Trustworthy baseline | Data contracts, archive isolation, tests/lint, source metadata | Checks pass; representative multi-state fixtures validated |
| 1: Core voter journey | A complete public path | Home, archive, election overview, constituencies, candidates, winners, dynamic profile | A user can browse from election to sourced candidate evidence |
| 2: History and parties | Comparative context | Constituency history, re-contesting comparison, party profile/financials/donations | Cross-year IDs and money calculations validated |
| 3: Special datasets | Investigative depth | Expenses, electoral bonds, Rajya Sabha/local bodies/minister assets | Only launched with reliable source pipelines and legal review |

## Phase 1 minimum field contract

Election: stable ID, type, state, year, dates/status, source, freshness, constituency count.

Constituency: stable ID, election ID, name, state/district, reservation, boundary/version source.

Candidate summary: stable candidate/election/constituency IDs, name, party, result, cases/serious cases, education, assets, liabilities, gender/PAN when available.

Candidate detail: personal/family, education, legal cases, movable/immovable assets, liabilities/government dues, ITR/PAN, income/contracts, voter roll, affidavit/source metadata.

Every displayed number must retain raw value, formatted value, source URL, and extraction/verification status.

Highest leverage next build  Do not start with electoral bonds or more isolated UI pages. Build one complete Telangana 2023 journey from election overview to constituency, candidate list, winner list, and dynamic profile. Then prove the same contracts with a second state before scaling.

# 6. Acceptance checklist by page

| Page | Must be true before “done” |
| --- | --- |
| Public home | Recent elections are data-driven; links resolve; no internal-development cards appear. |
| Election overview | Counts reconcile with lists; candidate/winner metrics show definitions and source dates. |
| Constituency directory | Every constituency has a stable link, reservation label, and valid election association. |
| Candidate/winner list | Filters, sort, pagination, URLs, keyboard behavior, mobile table/card layout, and empty/error states work. |
| Candidate profile | All available contract sections render; absent data is not invented; source, affidavit date, archive warning, and discrepancy path are visible. |
| Party profile | Metadata and yearly totals reconcile with source records; annual details are reachable. |
| Comparison | Candidate identity is reconciled across elections; deltas and percentages are test-covered. |
| Special datasets | Provenance, legal wording, update cadence, and source-document retention are documented. |

## Cross-cutting requirements missing from current parity

Data provenance, freshness, affidavit/archive disclaimers, and discrepancy handling.

Stable public URLs, breadcrumbs, metadata/SEO, sitemap generation, and share/print behavior.

Search/filter query persistence and graceful missing-data/error states.

Accessibility for tables, tabs, images, keyboard navigation, color contrast, and Indian-language copy.

Performance budgets and route-level loading so large election datasets are not shipped in the initial bundle.

# 7. Scope decisions to make before implementation

| Decision | Recommended default |
| --- | --- |
| Product goal | A cleaner, mobile-first election evidence explorer—not a visual clone of MyNeta. |
| Initial coverage | One assembly election plus one second-state validation dataset. |
| Core audience | Voters browsing candidates/constituencies; researchers are secondary in phase 1. |
| Data authority | Election Commission affidavit/source artifacts and your validated scraper outputs. |
| MyNeta relationship | Benchmark fields and journeys; link/attribute where appropriate; do not scrape or reproduce without checking terms and provenance. |
| Language | English contract first, but all labels externalized for Indian-language localization. |
| Special datasets | Defer party donations, expenses, and electoral bonds until core candidate data is trustworthy. |

Recommended next task  Create a plan-only specification for Phase 1 containing route contracts, JSON schemas, page acceptance criteria, source/freshness fields, and the exact migration from embedded TypeScript datasets to static JSON. No new UI page should be built until that specification resolves IDs and provenance.

## Evidence and limitations

Local comparison used the active source tree and page registry as of 12 July 2026; archived React code was excluded.

MyNeta was sampled through representative live page families rather than exhaustively enumerating every historical election URL.

Feature parity does not imply permission to copy content, images, wording, data, or interaction design. Confirm source rights, attribution, and applicable terms before ingestion or republication.

“Missing” means missing relative to MyNeta’s public information architecture; it does not automatically mean the feature belongs in your product.

# Appendix: live pages reviewed

| Source | URL |
| --- | --- |
| MyNeta home and archive index | https://www.myneta.info/ |
| Lok Sabha 2024 summary and constituency directory | https://www.myneta.info/LokSabha2024/ |
| Lok Sabha 2024 winners list | https://www.myneta.info/LokSabha2024/index.php?action=show_winners&sort=default |
| Representative candidate affidavit profile | https://www.myneta.info/LokSabha2024/candidate.php?candidate_id=5395 |
| State assembly year archive | https://www.myneta.info/state_assembly.php?state=Andhra+Pradesh |
| Re-contesting asset comparison | https://www.myneta.info/LokSabha2024/index.php?action=recontestAssetsComparison |
| Winner election expenses | https://www.myneta.info/LokSabha2019/index.php?action=showWinnersExpense&sortExp=default |
| Political-party directory | https://www.myneta.info/party/ |
| Representative party financial summary | https://www.myneta.info/party/index.php?action=summary&id=1449 |
| Electoral bonds, party ranking | https://myneta.info/electoral_bonds/parties_highest_to_lowest.php |
| Electoral bonds, donor ranking | https://myneta.info/electoral_bonds/donors_highest_to_lowest.php |

All live pages were accessed on 12 July 2026. MyNeta’s content and navigation can change after this assessment.